# QuickBite – Assignment 2 Working Document

COMP 354 – Agile Software Development in Practice

Purpose: This is a shared working document to keep the team on the same page. It records our current decisions, what each assignment part depends on, and what needs to be completed next. The final report and GitHub/GitHub Projects evidence will be prepared separately.

DO NOT CLICK FINISH ON TASK IN GITHUB UNTIL YOU ARE DONE AS WE NEED TO SHOW THE PROOF IN ORDER.

# 1. Team Setup – Part A

| Team Member | Scrum Role | Main Assignment Area |
| --- | --- | --- |
| Dhruv | Scrum Master + Developer | Part A + Part E + GitHub coordination |
| Karim | Product Owner + Developer | Part B + Part F |
| Ray | Developer | Part C + Part D |
| Jou | Developer | Part G + Part H + Agile Reflection |

All four members are Developers and must make a meaningful technical contribution during the Sprint. The assignment-area division above is mainly for organizing the report/artifacts; connected Scrum activities still involve the team.

# 2. Initial Product Backlog – Part B

For the Product owner part B, please just go through the 12 PBIs we have and choose the top 5 you think are most important and give a short reason for each. Also check if the priorities/order I gave look good to you. If you think something should be higher or lower, just mention what you would change and why for the report

| ID | PBI | User Story | Acceptance Criteria | Current Order | Estimate |
| --- | --- | --- | --- | --- | --- |
| PBI-01 | Browse Restaurants | As a customer, I want to browse participating restaurants so that I can choose where to order from. | Participating restaurants are displayed; each shows its name and basic information; customer can select a restaurant. | 1 – High | 2 SP |
| PBI-02 | View Restaurant Menu | As a customer, I want to view a restaurant's menu so that I can decide what to order. | Selected restaurant's menu is displayed; menu shows item name, price and availability; only that restaurant's items are shown. | 2 – High | 3 SP |
| PBI-03 | Add Items to Order | As a customer, I want to add menu items to my order so that I can purchase them. | Customer can add available items; quantity can be selected; added items appear in the current order; unavailable items cannot be added. | 3 – High | 3 SP |
| PBI-04 | View and Modify Order | As a customer, I want to review and modify my order before submitting it so that I can correct mistakes. | Customer can see selected items and quantities; quantities can be changed; items can be removed; order total updates. | 4 – High | 3 SP |
| PBI-05 | Select Pickup Time | As a customer, I want to select a pickup time so that I know when to collect my order. | Customer can choose from available pickup times; a pickup time is required before ordering; selected time is shown with the order. | 5 – High | 3 SP |
| PBI-06 | Place Order | As a customer, I want to place my completed order so that the restaurant can prepare it. | Required information must be present; submitted order reaches the restaurant; customer receives confirmation; order gets an initial status. | 6 – High | 5 SP |
| PBI-07 | View Order Status | As a customer, I want to view my order status so that I know when my food is ready. | Customer can access the placed order; current status is displayed; status reflects restaurant updates. | 7 – Medium | 3 SP |
| PBI-08 | View Incoming Orders | As a restaurant employee, I want to view incoming orders so that I know what needs to be prepared. | Employee can see submitted orders; relevant order details and pickup time are displayed; orders show their current status. | 8 – Medium | 3 SP |
| PBI-09 | Update Order Status | As a restaurant employee, I want to update an order's status so that customers know its progress. | Employee can update Received → Preparing → Ready for Pickup → Completed; new status is saved; customer sees the update. | 9 – Medium | 3 SP |
| PBI-10 | Handle Unavailable Menu Items | As a restaurant employee, I want to mark menu items unavailable so that customers cannot order items we cannot provide. | Employee can mark an item unavailable; status is visible to customers; unavailable item cannot be added to a new order. | 10 – Medium | 3 SP |
| PBI-11 | Order Data Persistence | As the system, order information should be stored so that orders and their current status remain available. | Submitted order data is stored; stored orders can be retrieved; status changes remain after refresh/reload. | 11 – Medium | 5 SP |
| PBI-12 | Modify Pickup Time Within 15 Minutes | As a customer, I want to change my pickup time shortly after ordering so that I can adjust it if my plans change. | Customer can change pickup time within 15 minutes of ordering; new time is saved; after 15 minutes the change is disabled/rejected. | 12 – Low | 5 SP |

# 3. Product Owner

Review the 12 PBIs and finalize the Product Backlog order from 1–12.

Choose/finalize the top five PBIs and write a short reason explaining why each is a high priority.

Review the user stories, acceptance criteria, and story-point estimates; suggest changes if needed.

Help finalize a practical Definition of Done for the Sprint.

Share the finalized Part B information with the member handling Part C, because Sprint Planning must select PBIs from this Product Backlog.

Part F will be completed later, after the Sprint Plan exists and the new pickup-time/workload requirement is introduced.

# 4. Part Dependencies / Team Coordination

| Part | Depends On | Why |
| --- | --- | --- |
| Part C – Sprint Planning | Part B | Selected Sprint PBIs must come from the finalized Product Backlog. |
| Part D – Working Increment | Part C | Implementation must follow the Sprint Goal and Sprint Backlog. |
| Part E – Daily Scrums | Parts C/D | Daily Scrums track progress, impediments and adaptations toward the Sprint Goal. |
| Part F – Requirement Change | Parts B/C and Sprint progress | The new workload-based pickup-time requirement must be compared with the existing backlog and Sprint. |
| Part G – Sprint Review | Part D | Stakeholder feedback must be based on the actual working Increment. |
| Part H – Retrospective | Actual Sprint experience | Improvement actions should come from what actually happened during the Sprint. |
| Agile Reflection | Parts D–H | Reflection must use concrete evidence from the team's actual work. |

# 5. Final Sprint Plan and Coding Responsibilities

Selected Sprint PBIs: PBI-01, PBI-02, PBI-03, PBI-05 and PBI-06 (16 story points; 28 GitHub sub-issues). Sprint Goal: Create a basic working customer ordering flow that allows a customer to browse restaurants, view a menu, add items to an order, select a pickup time, and successfully place the order.

Planning dates: October 7–17, 2026 (provisional; confirm against actual team activity). Planned capacity: 10 hours per member, 40 hours total. Task assignments are planned responsibilities; record actual work and progress in GitHub.

| Member | Scrum role | Report sections | Coding tasks |
| --- | --- | --- | --- |
| Dhruv (You) | Scrum Master + Developer | A, E | 9 |
| Ray (R) | Developer | C, D | 6 |
| Jou (J) | Developer | G, H, Agile Reflection | 6 |
| Karim (K) | Product Owner + Developer | B, F | 7 |

# 6. Detailed Coding Assignments (GitHub Sub-issues)

Revision: PBI-03 “Test adding different items and quantities” moved from R to J. Final allocation: Dhruv 9, R 6, J 6, K 7 = 28 tasks.

## Dhruv (You) — 9 tasks

Own the restaurant browsing flow and the harder final order handling. Integrate and test everyone’s code.

What to code: Create sample restaurants with stable IDs and the restaurant-list screen. Selecting a restaurant must pass its ID to R’s menu. Implement order storage, confirmation, valid/invalid order tests, and the final end-to-end integration.

Depends on: R’s menu and availability; J’s cart format; K’s pickup-time selection and submission action.

Give others: Share restaurant IDs/selection approach early. Agree on the submitted-order format with J and K. Review and integrate their finished branches.

PBI-01 — Create restaurant data/model

PBI-01 — Design a simple restaurant-list page

PBI-01 — Display participating restaurants from the available data

PBI-01 — Allow the customer to select a restaurant

PBI-01 — Test that the restaurant list and selection work correctly

PBI-06 — Store submitted orders

PBI-06 — Display successful order confirmation

PBI-06 — Test valid and incomplete order submissions

PBI-06 — Integrate the complete customer ordering flow

## Ray (R) — 6 tasks

Build the menu page and show correct restaurant items and availability.

What to code: Create menu data and the menu screen. Read the restaurant ID chosen from Dhruv’s list, show only that restaurant’s items, and display item name, price and availability. Ensure unavailable items cannot be added.

Depends on: Dhruv’s restaurant IDs and navigation; J’s Add to Order interface.

Give others: Share menu item IDs, prices and availability fields with J. Test that switching restaurants shows the correct menu.

PBI-02 — Create the menu/menu-item data structure

PBI-02 — Design the restaurant menu page

PBI-02 — Load menu items for the selected restaurant

PBI-02 — Display item name, price, and availability

PBI-02 — Test that the correct restaurant’s menu is displayed

PBI-03 — Prevent unavailable items from being added

## Jou (J) — 6 tasks

Build the cart and quantity controls, connect cart data to pickup selection, and test cart behavior.

What to code: Implement the cart structure, Add to Order button, item quantities and cart display. Test adding multiple items and quantity changes. Combine the cart information with the pickup time for order submission.

Depends on: R’s menu item data and availability; K’s pickup-time value; agreed order format from Dhruv.

Give others: Share the cart structure with K and Dhruv. J owns PBI-03 cart/quantity testing, which was moved from R.

PBI-03 — Create the basic order/cart structure

PBI-03 — Add an Add to Order action for menu items

PBI-03 — Allow the customer to select/change quantity

PBI-03 — Display selected items in the current order

PBI-03 — Test adding different items and quantities

PBI-06 — Connect the cart/order information with the selected pickup time

## Karim (K) — 7 tasks

Build pickup-time selection and the submission action, including the initial order status.

What to code: Build a simple pickup-time list and selection control. Save the selected time, reject submission without a time, and test these checks. Implement Place Order and assign initial Received status.

Depends on: J’s cart and combined order information; Dhruv’s storage function/API and validation requirements.

Give others: Send a complete order to Dhruv’s storage function. Show confirmation only after successful submission. Workload-based time slots are a later Part F change, not assumed implemented.

PBI-05 — Create a simple list of available pickup times

PBI-05 — Add pickup-time selection to the ordering flow

PBI-05 — Save the customer’s selected pickup time with the order

PBI-05 — Prevent order submission if no pickup time is selected

PBI-05 — Test pickup-time selection and validation

PBI-06 — Implement order submission

PBI-06 — Give the order an initial Received status

# 7. Coding and Integration Notes

Each developer implements and tests their assigned sub-issues in VS Code and records actual progress in GitHub.

Coordinate shared data structures before coding: restaurant ID, menu item fields, cart item quantities, pickup time, and submitted order format.

Use branches and pull requests for review; do not mark a PBI Done until its acceptance criteria and the agreed Definition of Done are met.

Dhruv coordinates final integration, complete ordering-flow tests, and submission readiness; all four developers must make meaningful technical contributions.

Product Owner K still needs to confirm top-five priorities and Product Backlog order; this selection is the team’s current Sprint plan.